## Slide 1
BioLUC Test Plan
Brian Bush and Laura Vimmerstedt
Biofuels Land Use Change Modeling Workshop
Oak Ridge National Laboratory
May 8th, 2013

## Slide 2: Overview
Motivation: The BioLUC model will be released to the public at the end of September 2013.
Goal: To verify the basic reasonableness of the formulation, behavior, output, and usability of the BioLUC model under a representative set of scenarios and digressions from them.
Timeline: May-September, 2013

## Slide 3: Activities in Scope (1)
Accuracy of the equations in the model
Consistency of units of measure
Appropriateness of the variable names
No fudge factors , unless there is a clear justification for them in terms of deficiencies in input data and modeling assumptions
Usability and functionality of the user interface
  Accuracy of labels
  Behavior and ranges on controls
  Clarity of graphs
  Sufficiency and ability to run and interpret interesting scenarios
Accuracy, clarity, usability of the documentation and tutorials

## Slide 4: Activities in Scope (2)
General reasonableness of metrics from canned scenarios, including
  Per capita consumption and shortfalls
  Land usage
  International trade flows
  Ratio of vegetable to animal products
Reasonableness of system behavior, including
  Directionality of trends in response to input parameter changes
  Response to perturbations (pulse, steps, ramps, etc.), especially
    Stability or instability
    Time scales of responses and intensity of damping
  Stability of steady-state if inputs are appropriate
  Extreme value testing for basic metrics
  Non-negative stocks should stay positive
  Independent variable in lookup functions stays within the domain of the function
Packaging of the model and data files for release, including license files

## Slide 5: Activities out of Scope
Overall design of the model
Formulation of feedback
Verification of input data
Validation against historical data
Comparison against results and publications of other models
Sensitivity analysis
Comprehensive extreme value testing
Use on platforms other than STELLA 9.1.4 running on Windows
Section 508 compliance

## Slide 6: Approach
The scope for testing will be divided among the testing team .
The milestone tracker at <https://github.com/NREL/bioluc/issues/milestones> will be used to organize the testing scope and track progress.
The issue tracker at <https://github.com/NREL/bioluc/issues> will be used to record test results and communicate with the model developers.
Model revision numbers will be recorded for all testing.
Snapshots of the model and input/output files will be archived in order to facilitate the reproduction of test conditions and results, and the verification of model changes made in response to the tests.
For the reasonableness tests, definitions of “reasonableness” will be documented in the test results.
The testing team will consult with NREL Legal Counsel regarding packaging requirements.
The testing team will consult with NREL Communications regarding issues of releasing the model on the NREL GitHub website, particularly Section 508 compliance issues.

## Slide 7: Logistics
Timeline
  Apr-May:
    Preliminary testing and follow-up in conjunction with workshop at ORNL
  Jun-Jul:
    Completion of testing
  Aug-Sep:
    Verification of test results
Resources
  Brian Bush
  Laura Vimmerstedt
  one or more summer interns
  other interested parties at national labs or universities
Artifacts
  The test results and supporting material will be documented at <https://github.com/NREL/bioluc>. No stand-alone test report will be delivered .